## Slide 1: Team Husk Group Project
Team Leader: John Busha
Team Members: Justin Selby, Max Moeller

## Slide 2: Project Goals
1. Increase engagement with the Wiki.
2. Build a sense of community.
3. Usability & accessibility

## Slide 3: Why are these goals important?
Engagement
  More website traffic yields more profit
  Advertising is more profitable for websites with more users
Community Interaction
  Users will be more likely to return to the wiki
    Increases engagement
Usability / Accessibility
  Ensure that the website is as easy to use as possible
  Users are more likely to use the wiki if it provides features which enhance usability
    Increases engagement

## Slide 4: Planned Features
User registration and profiles – SQLite
Transformation of wiki pages into different formats

## Slide 5: Why did we choose these features?
User Registration
  Increase engagement with the wiki
User Profiles
  Community interaction
Transform wiki pages
  Accessibility and usability

## Slide 6: User Stories - Requirements
As a user, I want to be able to create an account, to save activity.
As a user, I want to be able to edit my profile, to save information about myself.
As a user, I want to be able to download the wiki pages as a PDF/TXT file, to save the information for offline access.
As a user, I want to be able to view information about downloadable files, to ensure the security of the downloadable files.

## Slide 7: Test Plan
Unit tests for user registration, user profiles, and wiki transformation
Integration test for related features such as user registration and user profiles
  Ensure that all new user-related features function correctly together
Regression tests after each new feature is added
  Ensure that each new feature implementation is not causing issues in the existing code base
Acceptance tests to ensure that each feature fulfills user requirements

## Slide 8: Milestones / Deadlines
Milestone | Deadline
Feature Implementation | 11/15
Unit Tests | 11/19
Integration Tests | 11/24
Regression Tests | 11/26
Acceptance Tests | 12/1