## Slide 1: Team Husk – Weekly Sprint 3
Team Leader – John Busha
Team Members – Max Moeller, Justin Selby

## Slide 2: Completed Features
Feature | Developer
Download Wiki Page [TXT] | Max Moeller
Download File Size | Max Moeller
User Registration & Login | Justin Selby
Show / Hide Password | Justin Selby

## Slide 3: GitHub – New Lines of Code
Feature | New Lines of Code Count
Download Wiki Page [TXT] | 193
Download File Size | 16
User Registration & Login Show / Hide Password | 275
Total New Lines of Code - 484

## Slide 4: Progress – Burn Down Chart
Chart: 
| Week 1 | Week 2 | Week 3 | Week 4
Actual Requirements Remaining | 13 | 13 | 12 | 6
Ideal Linear Remaining | 13 | 10 | 7 | 4

## Slide 5: Remaining tasks for Wiki Completion
PDF download option for wiki pages
Unit, Integration, Regression, Acceptance Testing