## Slide 1: Group Project – Sprint 2 Team Husk
Team Leader: John Busha
Team members: Max Moeller, Justin Selby

## Slide 2: Wiki Features - Recap
User registration
User profiles
Transformable wiki pages
  PDF
  TXT

## Slide 3: Progress: Milestones / Deadlines
Milestone | Deadline | Progress
Implement User Registration / Profiles | 11/15 | 40%
Implement Transform Wiki Page | 11/15 | 25%

## Slide 4: Progress: User Registration / Profiles
Developer: Justin Selby
Documentation
Prototype
  Functionality of the User Registration Buttons
  Implementing User Validation
On track to complete by the deadline

## Slide 5: Progress: Transform Wiki Pages
Developer: Max Moeller
Prototype
  Download Button GUI
  Experimenting with conversion functionality

## Slide 6: Progress: GitHub
Developers are currently working on prototypes
  Zero new lines of code have been added to the repository
  Zero commits thus far

## Slide 7: Upcoming Milestones/Deadlines
Milestone | Deadline
Complete Unit Tests for User Registration / Profiles | 11/19
Complete Unit Tests for Transform Wiki Pages | 11/19